GLiNER Multilingual v2.1

Single NVIDIA T4 GPU: Throughput Optimization & Profiling Plan

Baseline: 53 chunks/sec  •  Target: 100 chunks/sec  •  Accuracy-preserving optimization

Executive conclusion 100 processed windows/sec is a credible experiment target, not a guaranteed or proven maximum. Profile the current 53 windows/sec path first, then optimize batching, launch overhead, mDeBERTa attention, memory traffic and GLiNER span scoring. If zero accuracy loss is mandatory, retain current precision and semantics until every alternate path passes regression tests.

## Document scope

Model and T4 assumptions; compute and memory-bandwidth ceilings.

Chunk overlap, activation traffic, and why gzip is not the preferred solution.

Prioritized optimization roadmap and candidate custom kernels.

Nsight profiling commands, benchmark matrix, accuracy gates, and implementation sequence.

Prepared 25 October 2026. Estimates are clearly separated from measured results; proposed optimizations have not been assumed to be implemented.

# 1. Executive summary

Current reported baseline: 53 chunks/sec on one NVIDIA T4 with a custom GLiNER kernel. Target: 100 chunks/sec for `urchade/gliner_multi-v2.1`. The target requires 100/53 = 1.887× throughput, or 88.7% more windows per second.

| Metric | Value | Interpretation |
| --- | --- | --- |
| Current throughput | 53 windows/sec | User-reported result; reproduce with a fixed benchmark. |
| Target | 100 windows/sec | Goal to test, not a proven ceiling. |
| Required speedup | 1.89× | Same definition of window and same accuracy requirements. |
| Reciprocal time illustration | 18.9 ms → 10 ms/window | Only applies as a simple reciprocal; batched throughput is not single-request latency. |
| Accuracy requirement | No regression | Keep model, tokenizer, labels, thresholds, chunking, overlap and merge semantics fixed. |

Define throughput precisely 'Chunks/sec' here means model input windows processed per second. With overlapping windows, it is not the same as unique words/sec, documents/sec, or non-overlapping-window equivalents.

## Recommended strategy

Reproduce and profile the 53/sec baseline before writing more kernels.

Start with no-semantic-change improvements: batching, length bucketing without truncation, buffer reuse, fewer copies/synchronizations, and overlapping CPU preprocessing with GPU work.

Benchmark FlashDeBERTa for the mDeBERTa backbone if package versions are compatible; validate outputs against the existing path.

Use Nsight Compute to identify compute-, DRAM-, cache-, or launch-bound kernels.

Write custom kernels only for profiled hot spots: relative-position attention, layout transformations, and GLiNER span scoring.

Treat FP16 and INT8 as separate experiments; neither is guaranteed to preserve every output.

# 2. Model and hardware assumptions

## 2.1 Checkpoint

| Item | Working assumption |
| --- | --- |
| Checkpoint | `urchade/gliner_multi-v2.1` |
| Backbone | `microsoft/mdeberta-v3-base` |
| Published GLiNER config | `max_len=384`, `max_width=12`, `hidden_size=512` |
| Sequence length | `max_len=384` is not a guarantee of 384 transformer subword tokens; word-level windowing and tokenization mean actual subword length varies by language. |
| Invariants | Same weights, tokenizer, label set/order, thresholds, chunk boundaries/overlap, max span width, and result merging. |

Record exact GLiNER/Transformers/PyTorch/CUDA versions and model revision before benchmarking.

## 2.2 NVIDIA T4 specifications

| Specification | Published peak | Implication |
| --- | --- | --- |
| GPU memory | 16 GB GDDR6 | Capacity for model, activations, workspace and batches. |
| External memory bandwidth | 300 GB/s | Theoretical peak; sustained bandwidth is workload-dependent. |
| FP32 | 8.1 TFLOPS | Relevant for FP32 execution on CUDA cores. |
| Mixed precision Tensor Core | 65 TFLOPS | Peak only; kernels must use compatible Tensor Core paths. |
| INT8 | 130 TOPS | Possible acceleration path, but quantization is not assumed accuracy-neutral. |

## 2.3 Distinguish memory metrics

| Metric | What it means | Use |
| --- | --- | --- |
| Weight memory | Space to keep model parameters resident. | Capacity planning, not per-window traffic. |
| Peak activation memory | Maximum live intermediate tensors at one time. | OOM and batch-size planning. |
| Allocated/reserved VRAM | Allocator-visible live/cached allocations. | Memory diagnostics, not a bandwidth counter. |
| DRAM traffic | Bytes transferred through external GDDR6. | Main evidence for a bandwidth bottleneck. |

# 3. Throughput and compute feasibility

## 3.1 Approximate compute model

A rough encoder estimate is useful for framing limits, but it is not a measured FLOP count. For illustration, assume about 85M dense encoder parameters excluding the large vocabulary embedding matrix, 12 layers, hidden size 768, and standard attention matrix multiplications:

F(L) ≈ 2 × P × L + 4 × N × L² × d

P≈85M is a simplified dense-weight estimate; N=12, d=768, and L is actual transformer subword-token length. This excludes some relative-position attention work, GLiNER prediction-head work and runtime overhead.

| Tokens/window | Illustrative encoder work | FP32 peak ceiling* | Tensor Core peak ceiling* |
| --- | --- | --- | --- |
| 128 | ~22.3 GFLOPs | ~362 windows/sec | ~2,910 windows/sec |
| 256 | ~45.9 GFLOPs | ~176 windows/sec | ~1,416 windows/sec |
| 384 | ~70.7 GFLOPs | ~115 windows/sec | ~920 windows/sec |
| 512 | ~96.7 GFLOPs | ~84 windows/sec | ~673 windows/sec |

*Ceilings are peak TFLOPS divided by estimated FLOPs/window, assuming perfect utilization. They are not achievable-throughput predictions; real limits are lower.

Interpretation At about 384 actual subword tokens, the simplified encoder-only estimate is already near the T4 FP32 peak for 100 windows/sec. At about 512 tokens it exceeds the FP32 peak under this model. FP16 Tensor Core execution offers more compute headroom, but changes numerical behavior and must be validated separately.

## 3.2 Roofline model

Attainable performance ≤ min(compute ceiling, memory bandwidth × arithmetic intensity)

Arithmetic intensity is FLOPs per byte transferred. Low-intensity kernels may be bandwidth-bound; matrix multiplies can be compute-bound. Different kernels in the same GLiNER pipeline can have different bottlenecks.

# 4. Chunking and overlap

The published multilingual config lists `max_len=384` and `max_width=12`. Record actual transformer subword lengths after tokenization; they vary across languages. Preserve the production chunker and overlap if accuracy cannot regress.

## 4.1 Illustrative overlap calculation

If the application uses 384-word windows and 64-word overlap, stride is 320 words. Each later window contributes about 320 new words.

| Model windows/sec | New-word equivalent | Equivalent non-overlapping 384-word windows/sec |
| --- | --- | --- |
| 53 | 16,960 words/sec | ~44.2 |
| 100 | 32,000 words/sec | ~83.3 |
| 120 | 38,400 words/sec | 100 |
| 150 | 48,000 words/sec | ~125 |

Example only: replace 384 and 64 with actual production values. Do not reduce overlap to inflate throughput.

## 4.2 Report these metrics

Model windows/sec, including overlap windows.

Unique words/characters/sec after accounting for overlap.

Documents/sec on a representative document-length distribution.

Latency p50/p95, especially under batching.

Exact tokenizer, chunker, overlap, label set, thresholds and merge logic.

# 5. Memory traffic and activation analysis

## 5.1 Illustrative tensor sizes

For a hypothetical 384-subword-token input, FP16 activations, 12 heads and hidden size 768:

| Tensor | Illustrative shape | Approx. FP16 size |
| --- | --- | --- |
| Hidden state | 384 × 768 | 0.59 MB |
| Q, K, V combined | 3 × 384 × 768 | 1.77 MB |
| One layer attention scores | 12 × 384 × 384 | 3.54 MB |
| Attention probabilities if separately stored | 12 × 384 × 384 | 3.54 MB |
| Feed-forward intermediate | 384 × 3072 | 2.36 MB |
| GLiNER projected features | 384 × 512 | 0.39 MB |

These are individual tensor sizes, not all simultaneously live. Actual shapes, dtypes, caching and fusion depend on implementation.

## 5.2 Attention traffic example

If each layer writes one 3.54 MB FP16 attention-score tensor to DRAM and reads it once later, 12 layers would create roughly 12 × 3.54 MB × 2 ≈ 85 MB of write-plus-read traffic/window. At 100 windows/sec that is about 8.5 GB/sec for this simplified traffic alone.

Real traffic may be higher due to relative-position attention, softmax, masking, projections, layout conversions and span scoring; or lower when fusion/cache reuse avoids materialization. This is not a measurement of your current kernel.

## 5.3 Bandwidth arithmetic

Required DRAM bandwidth = bytes transferred/window × windows/sec

| Traffic/window | At 100 windows/sec | Interpretation vs 300 GB/s peak |
| --- | --- | --- |
| 30 MB | 3 GB/sec | Small fraction of peak. |
| 300 MB | 30 GB/sec | Potentially manageable. |
| 1 GB | 100 GB/sec | Meaningful bandwidth load. |
| 2 GB | 200 GB/sec | Demanding; sustained bandwidth matters. |
| 3 GB | 300 GB/sec | Consumes the theoretical peak; unrealistic as an operating point. |

GB/sec is not GB/window 3 GB/sec is modest for a T4. Three GB of DRAM traffic per window at 100 windows/sec requires 300 GB/sec and consumes the entire theoretical peak before accounting for any other inefficiency.

## 5.4 Why checkpoint size is not per-window traffic

The large multilingual vocabulary embedding matrix is looked up by token ID; the entire embedding matrix is not necessarily streamed from GDDR6 for every chunk. Therefore, checkpoint size alone overestimates compulsory per-window traffic. Measure DRAM bytes for the actual kernels.

# 6. Why gzip is not the recommended fix

Gzip between transformer layers is generally a poor fit: subsequent matrix multiplications and attention operations cannot directly consume gzip-compressed tensors. Compression and decompression add work, and FP16 activations may not compress enough to offset it.

| Approach | Potential effect | Recommendation |
| --- | --- | --- |
| Gzip activations | Adds compression/decompression; next op needs decoded tensor. | Do not prioritize. |
| FP32 → FP16 | Smaller tensors; may enable Tensor Cores. | Optional experiment; numerical output can change. |
| INT8 quantization | Smaller traffic and supported fast operations. | Optional; may reduce accuracy. |
| Fused attention/operations | Avoids materializing some intermediates. | High priority after profiling. |
| Buffer reuse | Can reduce peak allocation; may not reduce DRAM traffic. | Useful hygiene. |
| Better tiling/data reuse | Can improve cache reuse and arithmetic intensity. | High priority for profiled kernels. |

Preferred concept: avoid writing an intermediate to external memory if a fused kernel can compute the next step while data remains in registers, shared memory or cache.

# 7. Optimization roadmap

## Phase 0 — Establish a trustworthy baseline

Record GPU, driver, CUDA, PyTorch, Transformers and GLiNER versions; checkpoint revision, current custom-kernel commit, precision and batch size.

Use a representative multilingual corpus with production text lengths, labels, chunking and overlap.

Warm up; synchronize around timed GPU work; repeat runs; report median and p95.

Separate GPU-only timing from end-to-end timing including tokenization, chunking, transfers and merging.

Capture actual subword lengths, peak VRAM, GPU utilization, windows/sec and unique-content throughput.

## Phase 1 — No-semantic-change optimizations

| Optimization | Why it can help | Guardrail |
| --- | --- | --- |
| Microbatching: 1, 2, 4, 8, 16 | Improve occupancy and weight reuse. | Track latency and VRAM. |
| Length bucketing | Reduce padding waste. | Never truncate or change masks/context. |
| CUDA Graphs | Reduce CPU launch overhead for repeatable shapes. | Test graph-capture/operator constraints. |
| Buffer reuse/preallocation | Reduce allocator overhead/transient allocations. | Respect stream lifetimes. |
| CPU/GPU pipeline overlap | Keep GPU fed while next batch is prepared. | Preserve deterministic offsets/order. |
| Fewer copies/synchronizations | Avoid stalls and round trips. | Keep necessary synchronization. |
| Pinned memory/async copies | Overlap transfers if they are a bottleneck. | Only helps when transfers matter. |

## Phase 2 — mDeBERTa attention

GLiNER's documentation describes FlashDeBERTa for DeBERTa's disentangled attention and reports up to 3× speedup in its documented setup. That is an upstream claim, not a promise for this checkpoint, T4 or your current custom kernel.

# Optional experiment; set before importing/loading GLiNER.

import os

os.environ["USE_FLASHDEBERTA"] = "1"

from gliner import GLiNER

model = GLiNER.from_pretrained("urchade/gliner_multi-v2.1")

model.eval()

Follow current GLiNER installation instructions for compatible FlashDeBERTa/Transformers versions. Compare exact entity outputs and scores before deployment.

Profile relative-position attention, Q/K/V projections, softmax, masking, tensor permutations and synchronization.

Try the documented FlashDeBERTa path before building a replacement.

If attention remains hot, investigate fused relative-position attention and avoiding full attention-tensor materialization.

Validate masks, supported lengths, relative-position behavior and numerical differences.

## Phase 3 — Custom kernel targets

| Hot spot | Candidate work | Priority condition |
| --- | --- | --- |
| Relative-position attention | Fuse score, masking/softmax and attention-value operations where feasible. | High if attention dominates. |
| Tensor layout conversions | Remove redundant transpose/contiguous/copy; fuse layout into producers/consumers. | High if profile shows copy kernels. |
| LayerNorm/activation/residual | Fuse compatible elementwise operations. | If launch and memory overhead are material. |
| GLiNER span scoring | Vectorize span/label scoring; reduce Python loops and intermediate tensors. | If prediction head is hot. |
| Weight-loading kernel | Only investigate after measuring weight traffic/cache behavior. | Low unless proven bottleneck. |

Do not replace optimized GEMM libraries with a hand-written matrix multiply unless profiling shows a compelling reason. Custom code should target measured inefficiencies.

## Phase 4 — Precision and runtime experiments

| Option | Potential benefit | Accuracy status |
| --- | --- | --- |
| Current precision + scheduling/fusion | Less launch/memory overhead. | Preferred strict-parity path; operation reordering can still change rounding. |
| FP16 Tensor Core inference | Faster dense layers; smaller activations. | Scores can change; validate. |
| INT8 | Lower traffic and high T4 INT8 throughput. | Can reduce accuracy; needs multilingual evaluation. |
| CUDA Graphs / torch.compile | Less launch overhead and possible fusion. | Check compatibility and output parity. |
| ONNX Runtime / TensorRT | Potential graph/kernel optimization. | Check operator coverage and output parity. |

Strict zero-loss policy If zero loss means identical predictions, do not assume FP16, INT8, fused kernels or alternate runtimes are automatically acceptable. Floating-point reordering can alter scores and threshold decisions. Keep the current precision as reference; compare final entity sets and, if required, raw scores/activations.

# 8. Profiling commands

## 8.1 System timeline — Nsight Systems

nsys profile -t cuda,nvtx,osrt \

-o gliner_t4_timeline \

python benchmark_gliner.py

Use the timeline to find GPU idle gaps, CPU preprocessing bottlenecks, synchronization, frequent small launches, copies and serialized pipeline stages.

## 8.2 Kernel analysis — Nsight Compute

ncu \

--section SpeedOfLight \

--section MemoryWorkloadAnalysis \

--section SpeedOfLight_RooflineChart \

-o gliner_t4_kernels \

python benchmark_gliner.py

Inspect per-kernel compute utilization, DRAM throughput, L2/L1 behavior, occupancy, eligible warps, memory stalls and roofline position. Cache/latency-bound kernels can exist even when DRAM bandwidth is not saturated.

## 8.3 DRAM byte counters

# Metric names vary by Nsight Compute version:

ncu --query-metrics | grep -E 'dram__bytes_(read|write)'

# If supported by the installed version:

ncu --metrics dram__bytes_read.sum,dram__bytes_write.sum \

--csv -o gliner_dram \

python benchmark_gliner.py

Verify metric names first. Profiler overhead can distort timing; use counters for diagnosis, not the official throughput number.

## 8.4 PyTorch memory allocation probe

import torch

device = "cuda:0"

# Warm up the exact inference path first.

for _ in range(10):

run_one_window()

torch.cuda.synchronize()

baseline = torch.cuda.memory_allocated(device)

torch.cuda.reset_peak_memory_stats(device)

run_one_window()

torch.cuda.synchronize()

peak = torch.cuda.max_memory_allocated(device)

reserved = torch.cuda.max_memory_reserved(device)

print(f"Baseline allocated: {baseline / 1e6:.1f} MB")

print(f"Peak allocated:     {peak / 1e6:.1f} MB")

print(f"Extra peak:         {(peak-baseline) / 1e6:.1f} MB")

print(f"Peak reserved:      {reserved / 1e6:.1f} MB")

This measures allocator-visible memory, not external DRAM traffic; custom allocations may not be included. Use Nsight Compute for traffic.

# 9. Benchmark matrix and acceptance criteria

| Dimension | Suggested values | Purpose |
| --- | --- | --- |
| Batch size | 1, 2, 4, 8, 16 | Throughput/latency trade-off. |
| Actual token length | Buckets such as ≤128, 129–256, 257–384, >384 | Measure length sensitivity without truncation. |
| Attention | Current vs FlashDeBERTa if compatible | Test attention speed. |
| Graph/compile | Baseline vs CUDA Graphs; optional torch.compile | Measure launch/fusion gains. |
| Precision | Current precision first; FP16/INT8 separately | Quantify speed and output changes. |
| Concurrency | Single stream and production-like load | Avoid unrealistic microbenchmark conclusions. |
| Languages/text | Representative multilingual corpus | Expose language/tokenizer differences. |

## Metrics to record every run

Windows/sec and unique words/characters/sec after overlap.

End-to-end p50/p95 and GPU-only latency.

Peak allocated/reserved VRAM.

DRAM bytes read + written per window and achieved bandwidth.

GPU utilization and per-kernel compute/memory utilization.

Exact entity-set agreement, precision/recall/F1 by language and entity type.

Warmup, measured duration, repetitions, input distribution, precision, batch size, code revision and environment.

## Accuracy gates

| Gate | Requirement |
| --- | --- |
| Semantics | Same weights, tokenizer, labels, thresholds, chunking/overlap, max span width and merge behavior. |
| Output parity | Compare entity text, label, offsets, and confidence scores where relevant. |
| Strict mode | Identical final entity sets on fixed regression data; compare raw scores too if bitwise/numeric parity is required. |
| Coverage | Supported languages/scripts; names, addresses, phones/emails, long inputs, punctuation and boundary-spanning entities. |
| No truncation | Record token counts and verify no input content/windows are silently dropped. |
| Ship gate | No faster path is accepted before correctness and production-like throughput tests pass. |

A finite regression suite cannot prove identical outputs for every possible input. Treat zero-loss as a strict acceptance policy, not a universal guarantee for alternate kernels or precision.

# 10. Implementation sequence

| Stage | Work | Exit criterion |
| --- | --- | --- |
| A — Baseline | Freeze environment/input corpus; reproduce 53/sec. | Repeatable benchmark and correctness reference. |
| B — Diagnose | Nsight Systems + Compute; identify top time consumers and DRAM bytes/window. | Bottlenecks supported by profiles. |
| C — Low risk | Batch sweep, bucketing, buffer reuse, fewer copies/sync, pipeline overlap. | Measured improvement; semantics preserved. |
| D — Attention | Test FlashDeBERTa; if needed prototype fused relative-position attention. | Kernel speedup and regression pass. |
| E — Span path | Profile/optimize span scoring and label operations. | Measured end-to-end contribution. |
| F — Runtime | CUDA Graphs, torch.compile, ONNX/TensorRT where supported. | Best configuration wins reproducibly. |
| G — Precision | Separate FP16/INT8 experiment and multilingual validation. | Only if accuracy policy permits. |
| H — Production | Concurrency/load test; monitor p50/p95, throughput, VRAM and errors. | Sustained target under representative workload. |

# 11. Final assessment

100 windows/sec is worth pursuing, but no defensible maximum follows from peak TFLOPS or checkpoint size alone.

The 300 GB/s T4 figure is a theoretical external-memory peak, not guaranteed sustained bandwidth.

The large multilingual vocabulary means checkpoint size is a poor proxy for per-window traffic; embedding lookup does not stream the entire vocabulary matrix for every input.

3 GB/sec of memory traffic is modest; 3 GB/window at 100 windows/sec would require the entire theoretical 300 GB/sec peak.

Gzip between layers is not recommended; fusion and data reuse can avoid intermediate writes/reads without compression overhead.

Next best action: measure DRAM bytes/window and profile the hottest kernels, then optimize observed bottlenecks.

Keep precision and chunking semantics unchanged for strict accuracy preservation; treat FP16/INT8 as separate experiments.

Go/no-go for 100/sec Continue if profiling shows headroom in launch overhead, compute utilization, memory traffic or CPU/GPU overlap. If the implementation already approaches the relevant hardware roofline for the real input distribution, reassess the target from measured ceilings rather than adding speculative kernels.

# References and official documentation

Use documentation matching the exact versions installed in the benchmark environment.

[1] NVIDIA T4 Tensor Core GPU datasheet — https://www.nvidia.com/content/dam/en-zz/Solutions/Data-Center/tesla-t4/t4-tensor-core-datasheet-951643.pdf
    Peak compute, memory capacity and 300 GB/sec GDDR6 bandwidth.

[2] GLiNER Multilingual v2.1 configuration — https://huggingface.co/urchade/gliner_multi-v2.1/blob/main/gliner_config.json
    Published model settings: mdeberta-v3-base, max_len, max_width and GLiNER hidden size.

[3] GLiNER installation / FlashDeBERTa documentation — https://github.com/urchade/GLiNER/blob/main/docs/instalation.md
    Optional DeBERTa attention acceleration; confirm package compatibility.

[4] NVIDIA Nsight Compute Profiling Guide — https://docs.nvidia.com/nsight-compute/ProfilingGuide/
    Speed-of-light metrics, memory workload analysis and roofline profiling.

[5] NVIDIA Nsight Compute documentation — https://docs.nvidia.com/nsight-compute/
    Profiler workflow, memory/cache analysis and roofline reports.

[6] NVIDIA CUDA C++ Programming Guide — https://docs.nvidia.com/cuda/cuda-c-programming-guide/
    CUDA Graphs and GPU programming concepts.

[7] PyTorch CUDA semantics — https://docs.pytorch.org/docs/stable/notes/cuda.html
    CUDA execution and memory management behavior.

[8] NVIDIA CUDA Best Practices Guide — https://docs.nvidia.com/cuda/cuda-c-best-practices-guide/
    Memory coalescing, data reuse, transfers and kernel performance.

Prepared from the reported 53 chunks/sec experiment and the optimization ideas discussed in this conversation. Hardware ceilings and illustrative calculations are not measured performance claims.